Revised Schedule

1/9-1/13	Begin Equipment Selection, Finalize Layouts

1/16-1/20	Create Three Dimensional Models

1/23-1/27	Create Three Dimensional Models, Begin Importing IES Data

1/30-2/3	Initial Rendering and Layout Changes, Corrections

2/6-2/10	Mechanical and Structural Calculations

2/13-2/17	Electrical Loads in Redesign Spaces

2/20-2/24	Panelboard and Branch Circuit Design

2/27-3/3 	Begin Final Rendering

3/6-3/10	Spring Break

3/13-3/17	Final Rendering

3/20-3/24	Compose Final Report

3/27-3/31	Create Final Presentation

4/5		Final Report Due

4/10-4/12	Present Thesis